## Slide 1: Introduction to Agile Change Management
Presenter: Melanie Franklin

## Slide 2: About Melanie…
Track record of excellence in project, programme and portfolio planning and delivery.
In recent years, Mel has focused on moving organizations from waterfall to agile approaches in project management.
APMG accredited AgilePM and Change Management trainer
Certified Scrum Master, Certified SAFe 4.0 Practitioner and Lean Kanban Practitioner
Director of Agile Change Management (www.agilechangemanagement.co.uk)
Co-Chair of the Change Management Institute UK chapter (www.change-management-institute.com)

## Slide 3
Business, not project or change professional
Change management professional
Project/Programme professional
Integration and collaboration

## Slide 4: Ideal content of plans: Delivery and Implementation

## Slide 5: Reduce the funding cycle

## Slide 6: Manage the impact on the business

## Slide 7: Manage the impact on the business

## Slide 8: Delivery in isolation from the business leads to pressure
Iteration 2
Iteration 3
Iteration 4

## Slide 9: Delivery + Implementation = New way of working
Iteration 1
Iteration 2
Iteration 3
Iteration 4
Agreement on how the change will be managed
New way of working
New way of working, building on the approach at the end of Iteration 2 and adding in changes created in Iteration 3
New way of working adding changes from Iteration 4 to those implemented at the end of Iteration 3

## Slide 10: Importance of on-time delivery
Iteration 2
Iteration 3
Iteration 4
Iteration 5
It. 1
5 weeks
10 weeks
15 weeks
20 weeks
25 weeks
Milestone:
Scope agreed
High level plan
Milestone:
Data transfer plan
Process identified
Milestone:
Transfer data
Create new processes
Milestone:
Roll-out 1st wave
Milestone:
Roll-out across whole organization

## Slide 11: Simple, repeatable plan
Realising Benefits
Making Progress
Getting Started
Milestone

## Slide 12: Simple, intuitive structure
Getting Started
Making Progress
Realising Benefits
  Getting started – 10–20 per cent of the timeframe
  Making progress – 60 per cent of the timeframe
  Realising benefits – 10–20 per cent of the timeframe

## Slide 13: Getting started

## Slide 14: Making progress

## Slide 15: Realising Benefits

## Slide 16: Find out more….
https://apmg-international.com/product/agile-change-agent

## Slide 17
@AgileMelanie
https://www.linkedin.com/in/melaniefranklin1
melanie@agilechangemanagement.co.uk
Further resources