## Slide 1: Real-time control of project performance from the front-line to the Board
26-Sep-2019
Sean Blencowe, Sylvia Sciuchetti

## Slide 2: Achievements
Sustainable savings of over £4m pa from Project Excellence
Effort to maintain data quality and build reports reduced by 97%
Began with 100 projects, on route to >2,000
Elapsed time to build the monthly Board report pack reduced from 10 days to 1 day
Data integration & Reporting from requirements analysis to globally live in 35 countries with full engagement in <4 months
Gains unlocked without expensive & risky disruption. Cross-functional governance moved to real-time

## Slide 3
Ramboll in brief
  Independent engineering and design consultancy and provider of project management consultancy
  Founded 1945 in Denmark
  15,000 experts
  Close to 300 offices in 35 countries
  Particularly strong presence in the Nordics, the UK, North America, Continental Europe, Middle East and Asia Pacific
  EUR 1.5 billion revenue
  Owned by Rambøll Fonden – The Ramboll Foundation
Notes: Ramboll in brief
Ramboll is an international engineering and design consultancy and provider of management consultancy to both the public and the private sector.
Ramboll was founded in 1945 in Denmark
We employ 15,000 experts and work from more than 300 offices in 35 countries
Global presence with a particularly strong presence in the Nordics, the UK, North America, Continental Europe, Middle East and Asia-Pacific.
Our turnover in 2018 was approx. 1.5 billion EUR
We are owned by the Ramboll fonden. This means that our activities are independent of any external or personal interests. We have no ownership or financial ties with contractors or suppliers.

## Slide 4
BUILDINGS | TRANSPORT | WATER | ENVIRONMENT & HEALTH | ENERGY | MANAGEMENT CONSULTING
Revenue ‘18: 496.6 m€ Employees: (FTEE) 4,499 | Revenue ‘18: 351.4 m€ Employees: (FTEE) 2,853 | Revenue ‘18: 84.4 m€ Employees (Jan ’19): (FTEE) 940 | Revenue ‘18: 365.7 m€ Employees (Jan ’19): (FTEE) 2,443 | Revenue ‘18: 162.9 m€ Employees (Jan ’19): (FTEE) 1,821 | Revenue ‘18: 62.7 m€ Employees: (FTEE) 436
PLANNING & URBAN DESIGN
Revenue and employee numbers included in the other markets
Markets
Notes: Markets
We provide services across the seven markets: Buildings, Transport, Planning & Urban Design, Water, Environment & Health, Energy and Management Consulting.
When we work on projects, we combine our capabilities in whichever way benefits the project result.
*NB: this overview shows the number of employees in FTEE (Full Time Employee Equivalents), and does not reflect the actual head count.

## Slide 5: Ramboll’s Mission with Major Projects
Successful projects
Increase customer satisfaction and repeat business
Attract and retain key talent

## Slide 6: But things go wrong
Project is late
Project does not get completed
Project does not achieve benefits
Project is over budget
Health, safety environment issues
Stakeholder issues
Reputational issues
A high % of large projects fail

## Slide 7: Project Excellence

## Slide 8: Project Lifecycle

## Slide 9: Project performance reporting Early warning system

## Slide 10
Portfolio Performance Reporting

## Slide 11: The Data
Why it’s critical Why it’s tough to get right How the problems can be solved

## Slide 12: What shape is a typical project?
Three pillars of governance & control…
…to best manage these competing drivers
A: Triangular

## Slide 13
Everyone needs to be aligned, so achieving consistently good project outcomes requires good data
Right Format
Right People
Right Time
Data

## Slide 14: Reality check: Ever changing complexity & uniqueness
Technology is failing to come to the rescue.
Many workflows … tuned to solve evolving challenges.
http://MyApp
http://MyApp
http://MyApp
http://MyApp
http://MyApp
No integrated view for everyone to work with.

## Slide 15: So how did we solve the data problems?
http://MyApp
http://MyApp
http://MyApp
http://MyApp
http://MyApp
While you’re thinking, lets look at why this was tough…

## Slide 16
The BOTTOM UP approach
which allows managers to report in the way they feel is most appropriate (often Excel™ based). There are no common standards. This fails for organisational reasons.
I accidentally copied last month’s spreadsheet numbers over this month’s forecast…
Soooo … are they close?
http://HR
http://PPM
http://Finance
http://ERP
The TOP DOWN approach
which imposes a template (often expensive and cloud-based) on every manager, and forces them to cut their management style to fit. This fails for adoption reasons.
Give me back my life you @*~#@*&!!
Two approaches … neither are sufficient.

## Slide 17: The TOP DOWN approach : Enterprise IT Vendors
Blue Chip IT suppliers were invited to meet Ramboll’s objectives.
A viable solution was sought, where viable means:
Delivered in reasonable time at reasonable cost
Met needs of all stakeholders from PMs to the CEO
Would encompass all the data needed
Would not inflict extensive business change
A viable solution was not forthcoming.

## Slide 18: The BOTTOM UP+ approach
Project Register
Project Reporting Dashboard
Write-Ups &
Write-Downs
60+ workbooks
Major Projects Portfolio Reports
Project Managers
Project Controllers
Project Owners
Project Controllers
Business Unit FDs
2 x PowerPoint slide packs, exported to PDF.
Company Board
C-Suite
Heads of Business Units
Project Excellence Leads
SME Oversight
PMO
PMO
Solution designed with careful consideration for enterprise robustness
Designed by stakeholders, not imposed on them
Supported RAMBOLL’s flavour of ‘best practice’
Dependent on Excel™ - highly familiar & flexible

## Slide 19: Early Benefits
Project outcomes consistently improved
Customer satisfaction scores improved
Project costs reduced
Project Managers had a single means to report
SMEs spotted issues early, prompt intervention to help PMs

## Slide 20: Final hurdle - breaking away from Excel’s major limitations …
Not multi-user
Not scalable
Error prone
Manual, expensive, time consuming
Fragile, vulnerable to corruption and data loss
Not auditable
How could this be resolved … knowing that big software vendors could not economically fix this problem?
Well we did tell you to stop using spreadsheets
Property IT Department

## Slide 21: Can we combine the best of TOP DOWN & BOTTOM UP?

## Slide 22: Connected Planning
A new, very different way to connect everyone working with projects
Notes: Question roles of people in the audience: Project Controllers, Project Managers, Exec responsibility for project outcomes.

## Slide 23
Enables everyone to work how they want from the same single source of truth.
Moved Ramboll Major Projects Reporting from this…
to this…
http://MyApp
http://MyApp
http://MyApp
http://MyApp
http://MyApp
Connected Planning

## Slide 24: Connected Planning
Project Teams
Operations & HR
Project Controllers
Finance
C-Suite
Ramboll applied Insight to enhance and connect their Excel™ spreadsheets.
Flexible and familiar, but now enterprise grade.
A shared, single version of truth in an auditable database
Tools familiar to everyone, all Excel™ retained and all weaknesses overcome
No disruptive IT deployment, Near zero training, Very high stakeholder engagement

## Slide 25: Eight Themes of Connected Planning
25
Trends ◄ Status ► Forecast
Schedules
Risks & Issues
Resources
KPIs
Dependencies
Costs & Revenues
Alignment & Benefits
1
2
3
4
5
7
6
8
Scope & Changes
Live sync with Excel™ workbooks
Integration with other Apps.
Business Hierarchy
Portfolio Hierarchy
Mix ‘n match any themes, connect people with the data across functions and projects.

## Slide 26
Transparency is not always a good thing. Employ cadence, time is needed to ‘get ducks in a row’.
Project teams
Business Unit and Programme leaders
Group Executive Board
Ramboll gain alignment, in real-time across functions and management levels
Time ►

## Slide 27: Connected Planning in Ramboll
27
Project Dashboard
100+ Projects – will scale to 1,000s
Major Projects Portfolio Report
Project Managers
Project Controllers
Operations
Sylvia & team
Project Controllers
Business Unit FDs
2 x PowerPoint slide packs, exported to PDF.
Group Board
C-suite
Heads of Business Units
Insight Automation
Project Register
Write Ups/Downs
Project Register
Write Ups/Downs
Major Projects Portfolio
Client Configuration
Project Register
Project Dashboard
Write Ups/Downs
Project Excellence Leads

## Slide 28: So what does it actually look like?
Lets look at some examples.
Note for the eagle-eyed: The data shown in the following slides is randomised for sharing and bares no resemblance to Ramboll’s actual data.
The measurements
Cost performance
Revenue Performance
Schedule Performance
Contingency
Earned Value (fixed price projects)
Risks & Issues
Changes
13 KPIs (financial & non-financial)

## Slide 29: A delighted team
Insight Cloud ‘understands’ portfolios of projects. It’s the ‘hub’ that connects everything.
Data connected from
other systems
Excel™ workbooks … a few to 1,000’s bi-directionally connected (even the unstructured ones)

## Slide 30: Example Views at Project Level

## Slide 31: Example Views at Senior Leadership Level
…to Board level reports that can be written to PowerPoint or PDF in minutes.

## Slide 32: Lessons Learned
Engage stakeholders from the start
Think about people, process AND technology at the same time
Challenge tech vendors. How they will meet unique needs and cope with inevitable change?
We’ve been conditioned to treat spreadsheets as the pariah, that’s no longer justified
Have the courage to initiate change … it’s often a battle, but the gains are significant
Set out the strategy, but look for incremental improvements along the journey … be aware IT disruption is a double-edge sword

## Slide 33: - Benefits Recap
Sustainable savings of over £4m pa
Effort to maintain data quality and build reports reduced by 97%
Began with 100 projects, on route to >2,000
Elapsed time to build the monthly Board report pack reduced from 10 days to 1 day
From requirements analysis to globally live in 35 countries with full engagement in <4 months
Gains unlocked without expensive & risky disruption. Cross-functional governance moved to real-time

## Slide 34
Sean Blencowe, CEO
sean.blencowe@greenlightchange.com
+44 7896 557172
Sylvia Sciuchetti, Global Senior Consultant, Operational Excellence
SYSC@ramboll.com
+45 51617866